Per-Phase Build Checklist

Step-by-step execution checklist for Claude Code, Phases 0–10 · v0.1 — Draft for Review

| Document title | Per-Phase Build Checklist |
| --- | --- |
| System | OPEX Budgeting System (OBS) |
| Version | 0.1 — Draft |
| Status | For Review |
| Audience | Project owner; Claude Code |
| Purpose | An explicit, ordered checklist for each build phase: CLAUDE.md updates, subagents to add, the exact prompt to give Claude Code, and the validation/cloud steps. Sequences the existing Build Sequencing Plan v1.2 — it introduces no new requirements. |
| Depends on | Build Sequencing Plan v1.2 · Claude Code Implementation Guide v1.2 · Subagents Specification v0.2 · Phase Cloud Validation Strategy v0.2 · all OBS specifications referenced per phase |

# 0. How to use this checklist

Each phase below has the same five-part structure. Work top to bottom within a phase; do not start a phase until every prerequisite phase has passed its gate.

| Part | What it covers |
| --- | --- |
| A — Prerequisites & setup | Prerequisite phases, and any CLAUDE.md update or subagent to add before coding. |
| B — Prompt to Claude Code | The exact prompt to paste into Claude Code to start the phase. |
| C — Local build & test | The automatic local loop (DuckDB + mock auth) and what to verify. |
| D — Cloud validation (manual) | The deliberate, manual provision → deploy → test → teardown steps for the phase. |
| E — Phase gate | The definition-of-done check before moving on. |

Conventions. Prompts assume Claude Code is open at the repository root with CLAUDE.md and .claude/agents/ in place. Cloud steps assume the one-time infra/ setup from the Phase Cloud Validation Strategy is done. Local build and test are automatic; all Azure provision/deploy/teardown steps are manual and run only when you choose.

# 1. One-time setup (before Phase 0)

Do these once, in order, before starting Phase 0.

- Place the bundle at the repo root: CLAUDE.md, .claude/agents/ (three active agents), infra/-example.sh, infra/tier.env.example; merge .gitignore.

- Stand up the local toolchain per Local Dev Environment Spec v1.1 (Python 3.11, Node, DuckDB), copy .env.local.example to .env.local, and confirm make api and npm run dev run.

- Create the infra/ working copies and fill in real values: cp infra/provision-example.sh infra/provision.sh (and deploy, teardown, tier.env), then chmod +x infra/.sh.

- Author the schema bootstrap files — schema/bootstrap.sql (DuckDB) and schema/bootstrap_pg.sql (PostgreSQL) — still an open item (Azure Cloud Migration Spec v2.0 §12). These gate Phase 0 and every cloud deploy. See §Phase 0.

- Confirm Azure access: az login, correct subscription selected, and the Entra ID app registration plan from Cloud Migration v2.0 §4.1 is ready (a validation redirect URI will be added alongside local and production).

# Phase 0 — Infrastructure & Platform Foundations

## A — Prerequisites & setup

Prerequisite phases: None — this is the starting point.

Governing specifications: Application Architecture Spec v3.6 §7 (audit log) · Security Spec v1.4 §7.3 · Data Integration Spec v1.6 · Azure Cloud Migration Spec v2.0 §3–§5 · all FR specs (table schemas)

CLAUDE.md updates before coding:

- None required. The base CLAUDE.md already covers the stack, repo structure, and the 10 rules this phase relies on. (Optional: add a one-line note under §7 confirming schema/bootstrap_pg.sql is the authoritative schema source once authored.)

Subagents to add this phase:

- spec-librarian — already active; use it first to confirm the table list and source sections.

- azure-lifecycle-operator — already active; used for the manual cloud steps. Definition source: Subagents Specification v0.2 §3.

## B — Prompt to Claude Code

Paste this prompt to start the phase:

Begin Phase 0 (Infrastructure & Platform Foundations) of the OBS Build Sequencing

Plan v1.2. First run the Session Startup Protocol. Then:

1. Use the spec-librarian to confirm every obs. table in Build Sequencing Plan

v1.2 §4.0.3 and its source specification.

2. Author schema/bootstrap.sql (DuckDB) and schema/bootstrap_pg.sql (PostgreSQL)

creating ALL obs. tables with correct schemas, B-tree/partial indexes, and the

audit_log append-only BEFORE UPDATE OR DELETE trigger (Architecture Spec v3.6 §7).

3. Scaffold the FastAPI app with a /health endpoint returning 200, the DuckDB/

PostgreSQL engine switch (db/engine.py), and the repo structure from CLAUDE.md §7.

4. Create the Azure Functions stubs for actuals (hourly), employees (daily), and

hierarchies (blob trigger) with stub logic only.

Do not implement auth or business logic yet. Stop at the Phase 0 gate.

## C — Local build & test (automatic)

- Run schema/bootstrap.sql against local DuckDB; confirm every obs. table is queryable.

- Confirm the /health endpoint returns 200 locally via make api.

- Verify the audit-log append-only trigger rejects UPDATE/DELETE locally (or document the DuckDB-equivalent check if the trigger is PostgreSQL-only).

- Run the automatic local loop: make test-unit and make test-integration (DuckDB + mock auth). Iterate until both pass with zero failures.

## D — Cloud validation (manual, optional per your judgment)

Run these manually when you want to validate against real Azure. Each is a deliberate step — nothing chains or auto-tears-down. Substitute the phase number for <n>.

- ./infra/provision.sh --phase 0 --tier validation  — provisions only the resources this phase needs (per the resource matrix).

- make test-integration  — local integration test (already run in Part C; re-run if code changed).

- ./infra/deploy.sh --phase 0 --tier validation  — deploys to the validation App Service; applies schema/bootstrap_pg.sql.

- Run integration tests against the deployed App Service URL with DB_ENGINE=postgresql and LOCAL_AUTH_BYPASS absent.

- Verify idempotency against the validation Blob + Functions: process the same fixture file twice and confirm unchanged row counts (RULE 10).

- ./infra/teardown.sh --phase 0 --tier validation  — explicit teardown when you are done; confirms zero residual resources.

## E — Phase gate (definition of done)

Run the phase-gate-checker subagent. The phase is complete only when all of the following pass:

- All deliverables, API endpoints, and obs. tables for the phase implemented and correct.

- make test-unit, make test-integration, make ac-coverage, make lint, make typecheck all pass (0 errors/failures).

- No hardcoded rate/cap/mapping literals; no LOCAL_AUTH_BYPASS in non-local paths; terminology matches Glossary v1.11.

- Every mutation writes its audit event, verified by an integration test against obs.audit_log.

- Stub FastAPI app deploys to the validation App Service and returns 200 on /health.

- Blob containers (landing, archive, error) accessible to the Functions managed identity; Key Vault read access for App Service + Functions identities.

- Entra ID app registration exists with correct redirect URIs (local, validation, production).

- Audit log append-only trigger verified on PostgreSQL.

# Phase 1 — Authentication, User Registry & Security Core

## A — Prerequisites & setup

Prerequisite phases: Phase 0.

Governing specifications: Security Spec v1.4 §9.1 (7-step flow), §9.2 (errors), §11.2–11.5 (AC) · UX Spec v1.5 §8.2 · Architecture Spec v3.6

CLAUDE.md updates before coding:

- Add a short ‘Phase 1 active conventions’ note: the 7-step authorization flow (Security Spec v1.4 §9.1) is now enforced on every endpoint; confirm error codes follow §9.2 (401/403/404/409/422).

Subagents to add this phase:

- auth-flow-reviewer — ADD NOW (deferred until this phase). Source: Subagents Specification v0.2 §4. Create .claude/agents/auth-flow-reviewer.md from that definition.

- terminology-guard — ADD NOW if not added in Phase 0. Source: Subagents Specification v0.2 §4.

- frontend-conventions-reviewer — ADD NOW (first UI-bearing phase). Source: Subagents Specification v0.2 §4.

## B — Prompt to Claude Code

Paste this prompt to start the phase:

Begin Phase 1 (Authentication, User Registry & Security Core). Run the Session

Startup Protocol, then implement per Build Sequencing Plan v1.2 §4.1 and Security

Spec v1.4 §9:

1. The Entra ID OIDC/OAuth flow in the React SPA (in-memory access token, httpOnly

refresh cookie, silent refresh, logout).

2. API middleware enforcing all 7 authorization steps on every endpoint, returning

403 (never 404) for unauthorized-but-existing resources.

3. The user provisioning API and the User Management screen (UX Spec v1.5 §8.2).

4. Audit writes for all security events and the last-active-Administrator guard.

Implement the endpoints in §4.1.3. After coding, run the auth-flow-reviewer and

frontend-conventions-reviewer. Stop at the Phase 1 gate.

## C — Local build & test (automatic)

- Use mock auth (LOCAL_AUTH_BYPASS=true, localhost only) for local runs; confirm RULE 8 startup assertion behavior.

- Confirm a user with no active OBS registry record gets 403 on every authenticated request.

- Run the auth-flow-reviewer over the new endpoints; resolve every finding.

- Run the automatic local loop: make test-unit and make test-integration (DuckDB + mock auth). Iterate until both pass with zero failures.

## D — Cloud validation (manual, optional per your judgment)

This phase is frontend/logic-only relative to the cloud surface; full cloud validation is optional. If you choose to validate on Azure, provision the App Service (+ SWA) for --phase 1, deploy, test against the deployed URL, then tear down — same manual four-step pattern as other phases.

## E — Phase gate (definition of done)

Run the phase-gate-checker subagent. The phase is complete only when all of the following pass:

- All deliverables, API endpoints, and obs. tables for the phase implemented and correct.

- make test-unit, make test-integration, make ac-coverage, make lint, make typecheck all pass (0 errors/failures).

- No hardcoded rate/cap/mapping literals; no LOCAL_AUTH_BYPASS in non-local paths; terminology matches Glossary v1.11.

- Every mutation writes its audit event, verified by an integration test against obs.audit_log.

- AC-CAP-01..11, AC-GRANT-01..08, AC-CONF-01..07, AC-AUDIT-01..07 registered and passing.

- HTTPS/TLS 1.2 minimum enforced; CORS restricted to the known frontend origin.

# Phase 2 — Dimension Data & Ingestion Pipeline

## A — Prerequisites & setup

Prerequisite phases: Phase 0, Phase 1.

Governing specifications: Data Integration Spec v1.6 (all sections; AC-DI-01..58) · OI-DI-03..07 resolutions

CLAUDE.md updates before coding:

- Add a ‘Phase 2 ingestion conventions’ note: RULE 10 idempotency via INSERT … ON CONFLICT DO UPDATE; SHA-256 + file name dedup key in obs.ingestion_control; non-USD rejected to quarantine; Teams + Email alerts on all pipeline events.

Subagents to add this phase:

- audit-and-idempotency-reviewer — ADD NOW (ingestion phase). Source: Subagents Specification v0.2 §4. Create .claude/agents/audit-and-idempotency-reviewer.md.

## B — Prompt to Claude Code

Paste this prompt to start the phase:

Begin Phase 2 (Dimension Data & Ingestion Pipeline). Run the Session Startup

Protocol, then implement per Build Sequencing Plan v1.2 §4.2 and Data Integration

Spec v1.6:

1. The three Azure Functions pipelines (actuals hourly, employees daily, hierarchies

blob-trigger) with format/structural/referential validation, quarantine, staging,

and INSERT … ON CONFLICT DO UPDATE promotion keyed on SHA-256 + file name.

2. Automatic quarantine re-promotion, non-USD rejection, and the >80% error-rate

file-level rejection rule.

3. Teams webhook + Email alerts for all pipeline events.

4. The ingestion monitoring admin screen.

After coding, run the audit-and-idempotency-reviewer. Stop at the Phase 2 gate.

## C — Local build & test (automatic)

- Run sample fixture files through the pipeline locally; confirm valid records promote and invalid ones quarantine.

- Process the same file twice locally; confirm no duplicate rows (idempotency).

- Run the audit-and-idempotency-reviewer; resolve every finding.

- Run the automatic local loop: make test-unit and make test-integration (DuckDB + mock auth). Iterate until both pass with zero failures.

## D — Cloud validation (manual, optional per your judgment)

Run these manually when you want to validate against real Azure. Each is a deliberate step — nothing chains or auto-tears-down. Substitute the phase number for <n>.

- ./infra/provision.sh --phase 2 --tier validation  — provisions only the resources this phase needs (per the resource matrix).

- make test-integration  — local integration test (already run in Part C; re-run if code changed).

- ./infra/deploy.sh --phase 2 --tier validation  — deploys to the validation App Service; applies schema/bootstrap_pg.sql.

- Run integration tests against the deployed App Service URL with DB_ENGINE=postgresql and LOCAL_AUTH_BYPASS absent.

- Verify idempotency against the validation Blob + Functions: process the same fixture file twice and confirm unchanged row counts (RULE 10).

- ./infra/teardown.sh --phase 2 --tier validation  — explicit teardown when you are done; confirms zero residual resources.

## E — Phase gate (definition of done)

Run the phase-gate-checker subagent. The phase is complete only when all of the following pass:

- All deliverables, API endpoints, and obs. tables for the phase implemented and correct.

- make test-unit, make test-integration, make ac-coverage, make lint, make typecheck all pass (0 errors/failures).

- No hardcoded rate/cap/mapping literals; no LOCAL_AUTH_BYPASS in non-local paths; terminology matches Glossary v1.11.

- Every mutation writes its audit event, verified by an integration test against obs.audit_log.

- AC-DI-01..58 registered and passing.

- Re-ingesting identical file content produces no duplicates (verified on validation Blob + Functions).

- Both Teams and Email receive notifications for all pipeline alert events.

# Phase 3 — Business Rules Configuration

## A — Prerequisites & setup

Prerequisite phases: Phase 0, Phase 1, Phase 2.

Governing specifications: Workforce Planning FR v1.1 §12.1 (AC-WP-CFG-) · Budget Planning FR v1.1 §13.1 (overhead rates)

CLAUDE.md updates before coding:

- Add a ‘Phase 3 conventions’ note reinforcing RULE 4: all rates/caps/mappings are stored in obs.merit_increase_rates, obs.compensation_burden_rates, obs.compensation_component_mappings, obs.overhead_allocation_rates — no literals in code.

Subagents to add: None new — the three active agents (spec-librarian, phase-gate-checker, azure-lifecycle-operator) apply.

## B — Prompt to Claude Code

Paste this prompt to start the phase:

Begin Phase 3 (Business Rules Configuration). Run the Session Startup Protocol,

then implement per Build Sequencing Plan v1.2 §4.3:

1. Configuration APIs + admin screens for compensation burden rates (with FICA/

unemployment salary caps), merit increase rate, compensation component mappings,

and overhead allocation rates.

2. The fiscal calendar read API.

3. Audit events on all config changes; mapping changes trigger recalculation for all

open fiscal years (recalculation is a stub at this phase).

Implement the endpoints in §4.3.3. Enforce Administrator-only writes (403 otherwise).

Stop at the Phase 3 gate.

## C — Local build & test (automatic)

- Confirm non-Administrator writes to any business-rules endpoint return 403.

- Confirm a component-mapping change emits COMPENSATION_MAPPING_UPDATED.

- Run the automatic local loop: make test-unit and make test-integration (DuckDB + mock auth). Iterate until both pass with zero failures.

## D — Cloud validation (manual, optional per your judgment)

This phase is frontend/logic-only relative to the cloud surface; full cloud validation is optional. If you choose to validate on Azure, provision the App Service (+ SWA) for --phase 3, deploy, test against the deployed URL, then tear down — same manual four-step pattern as other phases.

## E — Phase gate (definition of done)

Run the phase-gate-checker subagent. The phase is complete only when all of the following pass:

- All deliverables, API endpoints, and obs. tables for the phase implemented and correct.

- make test-unit, make test-integration, make ac-coverage, make lint, make typecheck all pass (0 errors/failures).

- No hardcoded rate/cap/mapping literals; no LOCAL_AUTH_BYPASS in non-local paths; terminology matches Glossary v1.11.

- Every mutation writes its audit event, verified by an integration test against obs.audit_log.

- AC-WP-CFG-01.. registered and passing.

- No rate value appears as a literal anywhere in code (grep clean).

# Phase 4 — Workforce Planning Module

## A — Prerequisites & setup

Prerequisite phases: Phase 0, Phase 1, Phase 2, Phase 3.

Governing specifications: Workforce Planning FR v1.1 §12 (AC-WP-) · UX Spec v1.5 §6 · Architecture Spec v3.6 (calculation service)

CLAUDE.md updates before coding:

- Add a ‘Phase 4 conventions’ note: the calculation service is the sole authority for compensation results (RULE 3); personnel expense lines are written with is_calculated = TRUE, source = 'workforce_planning' on every position save; from this phase, calculation_service.py requires 100% line coverage.

Subagents to add this phase:

- calculation-verifier — ADD NOW (calculation service appears this phase). Source: Subagents Specification v0.2 §4. Create .claude/agents/calculation-verifier.md.

## B — Prompt to Claude Code

Paste this prompt to start the phase:

Begin Phase 4 (Workforce Planning Module). Run the Session Startup Protocol, then

implement per Build Sequencing Plan v1.2 §4.4 and Workforce Planning FR v1.1:

1. The headcount grid UI (UX Spec v1.5 §6) with confidential-grant enforcement.

2. Position management and the calculation service: salary proration by days active,

merit (1 March), salary adjustment, AIPEIP bonus (prorated for retirement, zero

for termination), other bonus, burden rates with salary-cap handling.

3. Lifecycle events (salary adjustment, termination, retirement), the transfer

workflow (notifications stubbed until Phase 7), and the 3-day expiry job.

4. Personnel expense direct push: synchronous write of all affected obs.budget_lines

for all 12 periods on every position save.

Implement the endpoints in §4.4.3. After coding, run the calculation-verifier and

the auth-flow-reviewer. Stop at the Phase 4 gate.

## C — Local build & test (automatic)

- Test calculation edge cases locally: Jan/Feb base-only vs Mar–Dec new salary; termination zeroing; retirement AIPEIP proration.

- Query obs.budget_lines immediately after a position-save API response to confirm synchronous push.

- Run the calculation-verifier; confirm 100% line coverage on calculation_service.py.

- Run the automatic local loop: make test-unit and make test-integration (DuckDB + mock auth). Iterate until both pass with zero failures.

## D — Cloud validation (manual, optional per your judgment)

This phase is frontend/logic-only relative to the cloud surface; full cloud validation is optional. If you choose to validate on Azure, provision the App Service (+ SWA) for --phase 4, deploy, test against the deployed URL, then tear down — same manual four-step pattern as other phases.

## E — Phase gate (definition of done)

Run the phase-gate-checker subagent. The phase is complete only when all of the following pass:

- All deliverables, API endpoints, and obs. tables for the phase implemented and correct.

- make test-unit, make test-integration, make ac-coverage, make lint, make typecheck all pass (0 errors/failures).

- No hardcoded rate/cap/mapping literals; no LOCAL_AUTH_BYPASS in non-local paths; terminology matches Glossary v1.11.

- Every mutation writes its audit event, verified by an integration test against obs.audit_log.

- All AC-WP- registered and passing; calculation_service.py at 100% line coverage.

- Transfer approval triggers recalculation + direct push for both sending and receiving cost centers.

# Phase 5 — Budget Planning Module

## A — Prerequisites & setup

Prerequisite phases: Phase 0, Phase 1, Phase 2, Phase 3, Phase 4.

Governing specifications: Budget Planning FR v1.1 §15 (AC-BP-) · Security Spec v1.4 §11.6 (AC-LOCK-) · UX Spec v1.5 §5 · Budget Entry Workflow Consolidated v1.0

CLAUDE.md updates before coding:

- Add a ‘Phase 5 conventions’ note: personnel expense lines (is_calculated = TRUE) are read-only — no UI or API write path; overhead allocation rows are read-only calculated; submission validates mandatory commentary server-side and creates the Finance Review record (Phase 6 trigger).

Subagents to add: None new — the three active agents (spec-librarian, phase-gate-checker, azure-lifecycle-operator) apply.

## B — Prompt to Claude Code

Paste this prompt to start the phase:

Begin Phase 5 (Budget Planning Module). Run the Session Startup Protocol, then

implement per Build Sequencing Plan v1.2 §4.5 and Budget Planning FR v1.1:

1. The budget entry grid (UX Spec v1.5 §5.2–5.6) with non-personnel entry, read-only

personnel + overhead rows, actuals/target variance, and commentary.

2. Budget version management (clone/rename/activate/archive/permanent-delete),

overhead allocation (headcount × rate), vendor attribution, and budget targets

with bulk upload and amber variance highlighting (abs > 10%).

3. Administrator-only entry locking (403 on locked writes), the three-step entry

workflow (BudgetWorkflowContext), and the Budget Summary screen.

4. Submission: server-side commentary validation, status → Submitted, BUDGET_SUBMITTED

audit event, Finance Review record creation.

Stop at the Phase 5 gate.

## C — Local build & test (automatic)

- Confirm there is no write path (UI or API) for is_calculated = TRUE budget lines.

- Confirm submission fails server-side when a commentary-required row is null/empty.

- Confirm permanent version deletion removes versions, lines, targets, and vendor items in one transaction.

- Run the automatic local loop: make test-unit and make test-integration (DuckDB + mock auth). Iterate until both pass with zero failures.

## D — Cloud validation (manual, optional per your judgment)

Run these manually when you want to validate against real Azure. Each is a deliberate step — nothing chains or auto-tears-down. Substitute the phase number for <n>.

- ./infra/provision.sh --phase 5 --tier validation  — provisions only the resources this phase needs (per the resource matrix).

- make test-integration  — local integration test (already run in Part C; re-run if code changed).

- ./infra/deploy.sh --phase 5 --tier validation  — deploys to the validation App Service; applies schema/bootstrap_pg.sql.

- Run integration tests against the deployed App Service URL with DB_ENGINE=postgresql and LOCAL_AUTH_BYPASS absent.

- ./infra/teardown.sh --phase 5 --tier validation  — explicit teardown when you are done; confirms zero residual resources.

## E — Phase gate (definition of done)

Run the phase-gate-checker subagent. The phase is complete only when all of the following pass:

- All deliverables, API endpoints, and obs. tables for the phase implemented and correct.

- make test-unit, make test-integration, make ac-coverage, make lint, make typecheck all pass (0 errors/failures).

- No hardcoded rate/cap/mapping literals; no LOCAL_AUTH_BYPASS in non-local paths; terminology matches Glossary v1.11.

- Every mutation writes its audit event, verified by an integration test against obs.audit_log.

- AC-BP-VER-01..09, AC-BP-TGT-01..08, AC-BP-VA-01..04, AC-LOCK- registered and passing.

# Phase 6 — Finance Approval Workflow Module

## A — Prerequisites & setup

Prerequisite phases: Phase 0, Phase 1, Phase 4, Phase 5.

Governing specifications: Finance Approval Workflow FR v1.2 (all; AC-FAW-) · Security Spec v1.4 (AC-CONF-07) · UX Spec v1.5 §9

CLAUDE.md updates before coding:

- Add a ‘Phase 6 conventions’ note: resolve_budget_version_status() runs after every approve/reject; bulk approve is atomic; the budget_summary payload strips compensation fields for ALL_NONE confidential grants.

- Optional documentation note: the Phase 7 prerequisite list omits an explicit Phase 5 dependency that is present transitively via Phase 6 (proposed erratum ERR-SEQ-01, see Build Sequencing Review Note).

Subagents to add: None new — the three active agents (spec-librarian, phase-gate-checker, azure-lifecycle-operator) apply.

## B — Prompt to Claude Code

Paste this prompt to start the phase:

Begin Phase 6 (Finance Approval Workflow Module). Run the Session Startup Protocol,

then implement per Build Sequencing Plan v1.2 §4.6 and Finance Approval Workflow

FR v1.2:

1. Finance Review record creation on submission (already triggered by Phase 5).

2. The Approval Queue screen (scoped to the reviewer's cost centers, bulk approve)

and the Review Detail screen (read-only budget grid, confidential enforcement,

approve/reject with confirmation modals) per UX Spec v1.5 §9.

3. resolve_budget_version_status() and atomic bulk approve.

Implement the endpoints in §4.6.3. After coding, run the auth-flow-reviewer. Stop

at the Phase 6 gate.

## C — Local build & test (automatic)

- Confirm a Finance Reviewer with ALL_NONE confidential grant receives no compensation fields in budget_summary (AC-CONF-07).

- Confirm version transitions to Approved only when all records resolve Approved; Rejected when any is Rejected and the rest are resolved.

- Confirm bulk approve is all-or-nothing.

- Run the automatic local loop: make test-unit and make test-integration (DuckDB + mock auth). Iterate until both pass with zero failures.

## D — Cloud validation (manual, optional per your judgment)

This phase is frontend/logic-only relative to the cloud surface; full cloud validation is optional. If you choose to validate on Azure, provision the App Service (+ SWA) for --phase 6, deploy, test against the deployed URL, then tear down — same manual four-step pattern as other phases.

## E — Phase gate (definition of done)

Run the phase-gate-checker subagent. The phase is complete only when all of the following pass:

- All deliverables, API endpoints, and obs. tables for the phase implemented and correct.

- make test-unit, make test-integration, make ac-coverage, make lint, make typecheck all pass (0 errors/failures).

- No hardcoded rate/cap/mapping literals; no LOCAL_AUTH_BYPASS in non-local paths; terminology matches Glossary v1.11.

- Every mutation writes its audit event, verified by an integration test against obs.audit_log.

- All AC-FAW- registered and passing.

# Phase 7 — In-Application Notification Mechanism

## A — Prerequisites & setup

Prerequisite phases: Phase 0, Phase 1, Phase 4, Phase 6. (Phase 5 is a transitive prerequisite via Phase 6 — see ERR-SEQ-01.)

Governing specifications: Notification Mechanism Spec v1.1 (all; AC-NOTIF-) · UX Spec v1.5 §3.1

CLAUDE.md updates before coding:

- Add a ‘Phase 7 conventions’ note reinforcing RULE 7: notification writes are non-fatal, wrapped in try/except with WARNING log; a notification failure never rolls back the triggering event.

Subagents to add: None new — the three active agents (spec-librarian, phase-gate-checker, azure-lifecycle-operator) apply.

## B — Prompt to Claude Code

Paste this prompt to start the phase:

Begin Phase 7 (In-Application Notification Mechanism). Run the Session Startup

Protocol, then implement per Build Sequencing Plan v1.2 §4.7 and Notification

Mechanism Spec v1.1:

1. The notification_service.py module (create_notification, create_notifications_bulk)

wrapped in try/except, non-fatal on failure.

2. The notification API (GET paginated/user-scoped/unread filter, mark-read, mark-all-

read) and the bell + inbox panel in the app shell (UX Spec v1.5 §3.1).

3. All eight events wired to their recipients; TRANSFER_INITIATED expiry; the

NOTIFICATION_READ audit event; replace the Phase 4 transfer stubs with live wiring.

Stop at the Phase 7 gate.

## C — Local build & test (automatic)

- Simulate a notification write failure locally; confirm the triggering event still commits.

- Confirm GET /notifications returns only the authenticated user's notifications (cross-user = 403).

- Confirm each deep-link navigates to the correct screen.

- Run the automatic local loop: make test-unit and make test-integration (DuckDB + mock auth). Iterate until both pass with zero failures.

## D — Cloud validation (manual, optional per your judgment)

This phase is frontend/logic-only relative to the cloud surface; full cloud validation is optional. If you choose to validate on Azure, provision the App Service (+ SWA) for --phase 7, deploy, test against the deployed URL, then tear down — same manual four-step pattern as other phases.

## E — Phase gate (definition of done)

Run the phase-gate-checker subagent. The phase is complete only when all of the following pass:

- All deliverables, API endpoints, and obs. tables for the phase implemented and correct.

- make test-unit, make test-integration, make ac-coverage, make lint, make typecheck all pass (0 errors/failures).

- No hardcoded rate/cap/mapping literals; no LOCAL_AUTH_BYPASS in non-local paths; terminology matches Glossary v1.11.

- Every mutation writes its audit event, verified by an integration test against obs.audit_log.

- All AC-NOTIF- registered and passing; unread badge updates within one polling interval.

# Phase 8 — Reporting Module

## A — Prerequisites & setup

Prerequisite phases: Phase 0, Phase 1, Phase 2, Phase 4, Phase 5.

Governing specifications: Reporting FR v1.1 (all; AC-RPT-) · UX Spec v1.5 §7.6 (AC-UP-RPT-AUTH-01..18) · openpyxl export

CLAUDE.md updates before coding:

- Add a ‘Phase 8 conventions’ note: Excel export is server-side via openpyxl only (never client-side); compensation columns are absent (not null) from payloads for ALL_NONE grants; the column reorder UI uses @hello-pangea/dnd (the one sanctioned non-MUI component).

Subagents to add: None new — the three active agents (spec-librarian, phase-gate-checker, azure-lifecycle-operator) apply.

## B — Prompt to Claude Code

Paste this prompt to start the phase:

Begin Phase 8 (Reporting Module). Run the Session Startup Protocol, then implement

per Build Sequencing Plan v1.2 §4.8, Reporting FR v1.1, and UX Spec v1.5 §7:

1. The Report List and report viewer (actuals vs budget, rollup aggregation,

confidential enforcement, column visibility).

2. The Report Definition Authoring surface (UX Spec §7.6): management screen, editor

with two-panel ColumnConfigurator.tsx (@hello-pangea/dnd), Default Visible toggles,

Save/Publish/Unpublish/Delete, unsaved-change warning, Draft vs Published.

3. Variance annotations, saved filters, and server-side Excel export with confidential

enforcement and the REPORT_EXPORTED audit event.

Implement the endpoints in §4.8.3. After coding, run the frontend-conventions-reviewer

and auth-flow-reviewer. Stop at the Phase 8 gate.

## C — Local build & test (automatic)

- Confirm compensation columns are absent (not null) for ALL_NONE cost centers.

- Confirm a duplicate report definition name returns 409; Publish only from a clean Draft.

- Measure Excel export time for a single cost center (target < 10s).

- Run the automatic local loop: make test-unit and make test-integration (DuckDB + mock auth). Iterate until both pass with zero failures.

## D — Cloud validation (manual, optional per your judgment)

Run these manually when you want to validate against real Azure. Each is a deliberate step — nothing chains or auto-tears-down. Substitute the phase number for <n>.

- ./infra/provision.sh --phase 8 --tier validation  — provisions only the resources this phase needs (per the resource matrix).

- make test-integration  — local integration test (already run in Part C; re-run if code changed).

- ./infra/deploy.sh --phase 8 --tier validation  — deploys to the validation App Service; applies schema/bootstrap_pg.sql.

- Run integration tests against the deployed App Service URL with DB_ENGINE=postgresql and LOCAL_AUTH_BYPASS absent.

- ./infra/teardown.sh --phase 8 --tier validation  — explicit teardown when you are done; confirms zero residual resources.

## E — Phase gate (definition of done)

Run the phase-gate-checker subagent. The phase is complete only when all of the following pass:

- All deliverables, API endpoints, and obs. tables for the phase implemented and correct.

- make test-unit, make test-integration, make ac-coverage, make lint, make typecheck all pass (0 errors/failures).

- No hardcoded rate/cap/mapping literals; no LOCAL_AUTH_BYPASS in non-local paths; terminology matches Glossary v1.11.

- Every mutation writes its audit event, verified by an integration test against obs.audit_log.

- AC-UP-RPT-AUTH-01..18 and all AC-RPT- registered and passing.

# Phase 9 — Administration Module — Full Surface

## A — Prerequisites & setup

Prerequisite phases: Phase 0, Phase 1, Phase 2, Phase 3, Phase 4, Phase 5.

Governing specifications: UX Spec v1.5 §8 (all Administration screens)

CLAUDE.md updates: None required beyond the base file.

Subagents to add: None new — the three active agents (spec-librarian, phase-gate-checker, azure-lifecycle-operator) apply.

## B — Prompt to Claude Code

Paste this prompt to start the phase:

Begin Phase 9 (Administration Module — Full Surface). Run the Session Startup

Protocol, then per Build Sequencing Plan v1.2 §4.9:

1. Close out and verify every Administration screen delivered in earlier phases

(user mgmt, ingestion monitoring, business-rules config, mapping, overhead rates,

budget version mgmt, budget targets, cost center mgmt) against UX Spec v1.5 §8.

2. Build any remaining Administration screens not formally closed earlier.

3. Run an end-to-end Administration smoke test: provision a user, assign grants,

configure business rules, manage cost centers and versions, monitor ingestion —

all without console access.

Stop at the Phase 9 gate.

## C — Local build & test (automatic)

- Confirm no Administration function requires direct database access — every operation goes through the API.

- Confirm every Administration action generates the correct audit event.

- Run the automatic local loop: make test-unit and make test-integration (DuckDB + mock auth). Iterate until both pass with zero failures.

## D — Cloud validation (manual, optional per your judgment)

Run these manually when you want to validate against real Azure. Each is a deliberate step — nothing chains or auto-tears-down. Substitute the phase number for <n>.

- ./infra/provision.sh --phase 9 --tier validation  — provisions only the resources this phase needs (per the resource matrix).

- make test-integration  — local integration test (already run in Part C; re-run if code changed).

- ./infra/deploy.sh --phase 9 --tier validation  — deploys to the validation App Service; applies schema/bootstrap_pg.sql.

- Run integration tests against the deployed App Service URL with DB_ENGINE=postgresql and LOCAL_AUTH_BYPASS absent.

- ./infra/teardown.sh --phase 9 --tier validation  — explicit teardown when you are done; confirms zero residual resources.

## E — Phase gate (definition of done)

Run the phase-gate-checker subagent. The phase is complete only when all of the following pass:

- All deliverables, API endpoints, and obs. tables for the phase implemented and correct.

- make test-unit, make test-integration, make ac-coverage, make lint, make typecheck all pass (0 errors/failures).

- No hardcoded rate/cap/mapping literals; no LOCAL_AUTH_BYPASS in non-local paths; terminology matches Glossary v1.11.

- Every mutation writes its audit event, verified by an integration test against obs.audit_log.

- All Administration acceptance criteria from UX Spec v1.5 §8 pass.

# Phase 10 — End-to-End Hardening & Acceptance

## A — Prerequisites & setup

Prerequisite phases: All preceding phases.

Governing specifications: All ten OBS specifications (full AC- run) · Azure Cloud Migration Spec v2.0 (deployment validation)

CLAUDE.md updates before coding:

- Add a ‘Phase 10 conventions’ note: this phase verifies, hardens, and seeds — no new features. Confirm hosting-agnostic API (§5.1), append-only audit enforcement against the service identity, and no hardcoded credentials anywhere.

Subagents to add: None new — the three active agents (spec-librarian, phase-gate-checker, azure-lifecycle-operator) apply.

## B — Prompt to Claude Code

Paste this prompt to start the phase:

Begin Phase 10 (End-to-End Hardening & Acceptance). Run the Session Startup

Protocol, then per Build Sequencing Plan v1.2 §4.10:

1. Run the full AC- suite across all ten specifications and record results.

2. Execute the full budget-cycle integration scenario end-to-end (dimension seed →

employee import → actuals import → position creation → calculation → budget entry

→ submission → Finance review → approval).

3. Performance testing (export < 10s, report endpoints under load, ingestion

throughput) and the security review (CORS, token storage, CSRF, audit append-only,

confidential enforcement).

4. Production data seeding and App Service deployment validation under production

configuration.

Run the full subagent suite as a final review. Stop at the Phase 10 gate.

## C — Local build & test (automatic)

- Run the complete AC- suite locally; record any manual-test procedures for criteria not automatable.

- Run all review subagents (terminology-guard, auth-flow-reviewer, audit-and-idempotency-reviewer, calculation-verifier, frontend-conventions-reviewer) across the codebase.

- Run the automatic local loop: make test-unit and make test-integration (DuckDB + mock auth). Iterate until both pass with zero failures.

## D — Cloud validation (manual, optional per your judgment)

Run these manually when you want to validate against real Azure. Each is a deliberate step — nothing chains or auto-tears-down. Substitute the phase number for <n>.

- ./infra/provision.sh --phase 10 --tier validation  — provisions only the resources this phase needs (per the resource matrix).

- make test-integration  — local integration test (already run in Part C; re-run if code changed).

- ./infra/deploy.sh --phase 10 --tier validation  — deploys to the validation App Service; applies schema/bootstrap_pg.sql.

- Run integration tests against the deployed App Service URL with DB_ENGINE=postgresql and LOCAL_AUTH_BYPASS absent.

- Verify idempotency against the validation Blob + Functions: process the same fixture file twice and confirm unchanged row counts (RULE 10).

- ./infra/teardown.sh --phase 10 --tier validation  — explicit teardown when you are done; confirms zero residual resources.

## E — Phase gate (definition of done)

Run the phase-gate-checker subagent. The phase is complete only when all of the following pass:

- All deliverables, API endpoints, and obs. tables for the phase implemented and correct.

- make test-unit, make test-integration, make ac-coverage, make lint, make typecheck all pass (0 errors/failures).

- No hardcoded rate/cap/mapping literals; no LOCAL_AUTH_BYPASS in non-local paths; terminology matches Glossary v1.11.

- Every mutation writes its audit event, verified by an integration test against obs.audit_log.

- Every AC- across all specifications passes in the production-equivalent (validation) environment.

- No hardcoded credentials in any code, config, or pipeline definition.

- Audit log rejects UPDATE/DELETE from any caller including the API service identity.

- Last active Administrator cannot be deactivated or have is_administrator set FALSE.

- System operational: ≥ 1 Administrator, 1 active fiscal year, 1 cost center node, 1 account node.

- Production deployment is a separate, manual decision using the --tier production path (full SKUs, persistent) — not part of the per-phase validation loop.

# Appendix A — Things easy to overlook (cross-phase)

Items that are not phase-specific but are commonly missed:

- Schema bootstrap is a prerequisite, not a phase task. schema/bootstrap_pg.sql (and the DuckDB equivalent) must exist before Phase 0’s deploy step and every later cloud deploy (Cloud Migration v2.0 §12 open item).

- Add deferred subagents at the right phase. terminology-guard + frontend-conventions-reviewer + auth-flow-reviewer at Phase 1; audit-and-idempotency-reviewer at Phase 2; calculation-verifier at Phase 4. Each definition is final in Subagents Specification v0.2 §4 — copy it into .claude/agents/.

- CLAUDE.md updates are additive notes, not rewrites. Keep the base file stable; append a short ‘Phase N active conventions’ line so the main agent foregrounds the rule that bites most in that phase.

- Cloud validation is always manual. Provision/deploy/teardown never chain and never auto-teardown. Tear down when you are done diagnosing, not automatically.

- Entra ID redirect URIs. Add the validation-tier redirect URI to the app registration once, alongside local and production.

- Global-uniqueness names. Storage account names in provision.sh must be globally unique; expect to adjust them on the first real --phase 0 run.

- Cost hygiene. Validation resources are cheap but not free; tearing down after each validation prevents idle spend.

- Read-only source data. RULE 9 / §5.7: obs.expense_accounts and obs.account_hierarchy_nodes have no UPDATE/DELETE endpoints — return 405. The pipeline identity is the only write path.

- Commit the -example scripts only. Working infra/.sh and infra/tier.env stay git-ignored.

# Appendix B — Subagent activation summary

| Subagent | Add at | Definition source |
| --- | --- | --- |
| spec-librarian | Phase 0 (active) | Subagents Specification v0.2 §3 / bundle .claude/agents/ |
| phase-gate-checker | Phase 0 (active) | Subagents Specification v0.2 §3 / bundle .claude/agents/ |
| azure-lifecycle-operator | Phase 0 (active) | Subagents Specification v0.2 §3 / bundle .claude/agents/ |
| terminology-guard | Phase 1 | Subagents Specification v0.2 §4 |
| auth-flow-reviewer | Phase 1 | Subagents Specification v0.2 §4 |
| frontend-conventions-reviewer | Phase 1 | Subagents Specification v0.2 §4 |
| audit-and-idempotency-reviewer | Phase 2 | Subagents Specification v0.2 §4 |
| calculation-verifier | Phase 4 | Subagents Specification v0.2 §4 |

# Change log

| Version | Status | Author | Summary of changes |
| --- | --- | --- | --- |
| 0.1 (errata) | Draft | Claude | Reference integrity corrections (OBS Reference Integrity Report v1.0). Depends on: removed "CLAUDE.md Specification v0.1" (no such specification document exists in the project set; CLAUDE.md is a repository artifact referenced descriptively in body text). No technical content changed. |

| 0.1 | Draft | Claude | Initial per-phase build checklist for Phases 0–10. For each phase: prerequisites, CLAUDE.md updates, subagents to add (with definition source), the exact Claude Code prompt, automatic local build/test steps, manual cloud validation steps, and the phase gate. Sequences Build Sequencing Plan v1.2 with no new requirements. Includes one-time setup, cross-phase overlooked-items appendix, and subagent activation summary. |
| --- | --- | --- | --- |

OBS — Per-Phase Build Checklist — v0.1 Draft   —   Page  of